Allstate Connects with Countrywide Producer Network in Seven Months Using Microsoft Visual Studio .NET and the .NET Framework

Published: January 2003

Allstate Financial Group wanted to extend its five existing policy management systems for access by the company’s countrywide network of independent producers. Using Microsoft Visual Studio .NET and the Microsoft .NET Framework, Allstate built a solution combining .NET technologies and J2EE to put Allstate Financial information at producers’ fingertips. Allstate attributes the success of its project and rapid time to market—seven months from the start of coding to production rollout—to the significant gains in performance, scalability, reliability, and developer productivity provided by Visual Studio .NET and the .NET Framework.

# Situation

Founded in 1931, the Allstate Corporation (NYSE: ALL) is the nation’s largest publicly held personal lines insurer. Widely known through its “You’re In Good Hands With Allstate” slogan, Allstate has approximately 13,000 exclusive agents in North America and provides insurance products to more than 14 million households. The company ranks fifty-seventh in the Fortune 500, with 41,000 employees and U.S.$29 billion in annual sales.

| Fast Facts |  |
| --- | --- |
| Number of developers to build application | 45 |
| Number of months to build application | 7 |
| Number of registered users | 13,000 |
| Size of database | 50 GB |
| Performance improvement over ASP | 200–300% |

The Allstate Financial Group provides investment, retirement, and life insurance products. Those products are sold through a wide variety of third parties—a group that Allstate collectively calls sales representatives. Sales representatives can be exclusive (e.g., the 13,000 Allstate agents) or nonexclusive producers, such as banks, securities firms, and independent agents. In total, Allstate has more than 350,000 producers.

Allstate Financial Group is beginning a strategic push to grow its business significantly over the next few years. Independent producers play a key role in this initiative. Because independent producers can choose to sell products from a number of different financial institutions, Allstate must service these critical distribution channels better than the competition does in order to grow its business.

For Allstate, servicing producers more effectively means providing anywhere, anytime access to the information that producers need to meet customer needs. In the past, independent producers had no direct access to the data in Allstate’s policy management systems. Instead, they were forced to call the Allstate service center and speak with a representative to perform common tasks such as tracking the status of a new life insurance policy through the underwriting process. Similarly, all account transactions—even a simple address change—had to be made by mail, fax, or a call into Allstate’s service center.

To address this challenge, Allstate Financial launched its Producer Connectivity initiative. This initiative required building a solution that integrates with five policy management systems and extends their functionality for Web-based access by Allstate’s countrywide network of producers. To make sense strategically, the solution had to be extensible; it would eventually need to support direct system-to-system integration with larger producers such as banks and brokerage houses. “We were determined to take the architectural approach that provided the greatest strategic value,” recalls Kevin Rice, an Enterprise Architect at Allstate and lead architect for the project. “We had to leverage our existing infrastructure, yet we didn’t want to change our host systems any more than was necessary. And we didn’t want to have to integrate with any system a second time in the future.”

# Solution

Using .NET technologies to extend and combine the functionality of its host systems, Allstate delivered a solution that meets the unique needs of its countrywide producer community. Except for a thin integration layer, the entire solution was created using the Microsoft® Visual Studio® .NET development system and is based on the .NET Framework. The integration layer, which runs off-the-shelf J2EE application connectors under IBM WebSphere, is exposed for access by the solution through a common Extensible Markup Language (XML)–based interface.

Figure 1: Allstate’s Producer Connectivity platform mixes .NET technologies with J2EE to expose the company’s policy management systems for access by Allstate’s countrywide network of independent producers.

“Exposing the functionality of our host systems was a one-time requirement—necessary, but not delivering value in itself,” says Rice. “Real strategic value comes from being able to combine and extend the functionality of our host systems to build solutions that meet new business needs. This is an area where .NET far surpasses J2EE. Reinventing the wheel when off-the-shelf integration components were available would have been foolish, but attempting to build the rest of our solution using anything but .NET would have been far more difficult.”

AccessAllstate.com was delivered within budget and on time—just 31 weeks from the start of system design to production rollout. “AccessAllstate.com is one of the largest projects Allstate Financial has ever undertaken that was completed on time and delivers real business value,” says Cathleen Halliburton, Director of Technology at Allstate Financial. “With .NET, we were able to deploy an enterprise-class, feature-rich solution in only 31 weeks. I’ve never seen a development team accomplish so much so fast.”

AccessAllstate.com places everything that producers need to service Allstate products at their fingertips. A personalized start page lets each producer monitor all current Allstate-related business at a glance—data that can be distributed across as many as five policy management systems. The Web-based interface enables producers to drill down into data residing in Allstate’s host systems when more detail is needed. Many transactions can be performed against the host systems in real time, eliminating the need to call the service center to perform common account service tasks. Producers can create their own libraries of commonly used forms, access product information, and order marketing materials directly through the site.

Figure 2: AccessAllstate.com places everything that producers need to service Allstate products at their fingertips.

# Benefits

By selecting a Microsoft .NET solution, Allstate built a solution that will increase the company’s connection with its 350,000-plus producers in only seven months. AccessAllstate.com was launched on time and on-budget, had 13,000 registered users within 60 days, and currently receives approximately 500,000 hits per day. “Microsoft .NET has exceeded our expectations in terms of stability, performance, and productivity,” says Halliburton.

According to Allstate Financial Vice President of Technology Patricia Coffey, embracing .NET technologies will enable Allstate to stay ahead of its competition in a highly competitive market. “Allstate Financial wants to make a difference through technology,” says Coffey. “In doing so, we need to pick the best partners to do business with—those companies that are well known in the industry and have a proven track record.  We’re a big company and we can’t afford to bet on technologies that may not be there tomorrow. There were a number of people who asked why we didn’t just write it all in J2EE, so we spent a lot of time looking at the pros and cons of both technologies.  We landed on .NET because we felt that it was where we needed to be in the future.”

## Improved Producer Service and Increased Revenues

AccessAllstate.com simplifies the effort required for producers to work with Allstate, which in turn increases the likelihood that a producer will recommend an Allstate product to meet a customer’s need. “Our products sit on a shelf along with those of other companies,” says Halliburton. “For an independent producer to choose to promote our products over those of our competitors, we need to be easier to work with. AccessAllstate.com accomplishes just that, putting the tools that producers require to efficiently sell and service Allstate products at their fingertips.”

“Producers really like the new Web site—the reason being that it provides them with information they’ve never had access to before,” adds Lisa Flanary, Assistant Vice President of Distribution Channel Support at Allstate. “However, some of the biggest compliments we’ve received have been from our peers at other insurance companies. Although it must have been painful for them to say, they told us that they’ve seen our new site and that it really hits the mark.”

## Decreased Call Center and Mailing Costs

According to a conservative business case prepared by the producer connectivity team for top Allstate management, AccessAllstate.com will pay for itself through lower call center costs and mailing costs. “Once producers get used to AccessAllstate.com, we plan on making all printed correspondence sent to policyholders available online instead of sending producers a duplicate paper copy,” says Halliburton. “Combined with lower call center costs, as driven by the self-service capabilities of AccessAllstate.com, this savings is expected to pay for the solution in four years. Increased revenues due to producers choosing to sell more Allstate products will only serve to accelerate our return on investment and are not factored into our break-even projections.”

## Faster Time to Market

Responsible for the delivery of the project, Halliburton feels that the strongest benefit provided by .NET technologies is decreased time to market. “The greatest benefit I see from using .NET is that it made meeting our schedule commitments possible, which is something we could never have achieved on another platform,” says Halliburton. “With .NET, we’re at least twice as productive as we were in the past. Moving forward, this increase in productivity will enable delivering incremental value to the company in short six- to nine-week cycles.”

Allstate is already looking at extending the functionality of its Producer Connectivity platform through the use of other .NET technologies—as needed to capitalize on new market opportunities or meet new business challenges. “Plans are in process to publish our solution’s functionality using XML Web services, which will enable direct yet seamless integration with other Allstate internal systems and the internal systems of our larger distribution partners,” says Rice. “We’re also looking at using the Microsoft Mobile Internet Toolkit together with Visual Studio .NET and the .NET Compact Framework to extend our solution for connected or disconnected access by users of mobile devices. With the .NET infrastructure we now have in place, we’ll be able to deliver these new capabilities by extending what’s already there—with minimal time and expense. With .NET, the possibilities are endless and the results are close at hand.”

# Platform Selection and Development Process

Before recommending .NET technologies, Rice installed Visual Studio .NET and explored the capabilities of the .NET Framework. “With Visual Studio .NET features like IntelliSense® technology and Dynamic Help, I was able to come up to speed on the .NET Framework very quickly,” says Rice. “It soon became clear that the extensive prebuilt plumbing in the .NET Framework would significantly increase our productivity.”

To test the reliability, scalability, and performance of ASP.NET, the .NET environment for running Web applications, Rice converted portions of the company’s existing Web site from Active Server Pages (ASP) to ASP.NET. When he benchmarked both technologies, the ASP version reached 100 percent processor utilization at 50 users. An identical server running ASP.NET supported 170 users before saturating the test network. Scalability gains were just as impressive; adding a second server running ASP.NET resulted in 90 percent additional capacity, compared to a 50 percent improvement after adding a second server running ASP. “In every test we performed, ASP.NET delivered a 200 to 300 percent improvement over ASP,” says Rice. “The scalability, performance, and reliability gains provided by .NET are incredible.”

## Scoping the Project and Building a Team

In parallel with the platform selection process, Allstate went through an extensive scope and requirements phase to determine the functionality required for the site. Once the key features were identified, Allstate determined the order in which to expose its existing systems. Although policy data would remain in the host systems, the solution would need its own operational data store to pre-aggregate data and limit the workload placed on the mainframes. Each back-end system still had to be exposed for real-time account service and retrieval of policy details.

Allstate enlisted Microsoft Consulting Services (MCS) and Avanade to assist with solution design and development. “Having our people work side by side with MCS went a long way to facilitate knowledge transfer and gave us confidence that our initial solution architecture was sound,” says Halliburton. “The level of skill exhibited by Avanade developers also was impressive, in terms of both their overall technical breadth and their .NET-specific knowledge. They had a great attitude and were completely dedicated to the success of the project.”

## An Iterative Approach to Application Development

With 31 weeks to complete the project, Allstate decided to take an iterative approach and break solution development into four phases, each resulting in an executable release. This approach enabled testing to begin early in the project, ensuring that any requirements, design, or implementation issues were caught as soon as possible. The scope of each phase—and of the project as a whole—was managed by a team consisting of members from Allstate’s Enterprise Architecture team, the core application development team, and various Allstate business groups.

Phase one of the implementation process, which began on December 17, 2001, spanned four weeks. During this phase, a technical architecture team consisting of one Allstate architect, two Avanade architects, and one MCS consultant finalized the solution design and began to code a set of common system services. “We didn’t have to write much low-level code in the system services layer,” says Clark Sell, Development Lead at Allstate Financial and leader of the technical architecture team. “All we did was add a thin layer on top of the .NET Framework classes to enforce best practices and make life easier for the developers writing business logic.”

After laying out the solution’s overall design, the technical architecture team used the Enterprise Templates in Visual Studio .NET to customize the development environment for the rest of the team. “With Enterprise Templates, we were able to jumpstart the development process while reducing the number of decisions and complexity of choices that application developers were forced to make,” says Sell. “Re-usable code such as our system services can easily be made part of the initial project structure, thus enforcing best practices and design consistency across a large team of developers.”

In the system services layer, the technical architecture team extended the role-based security mechanisms in the .NET Framework to accommodate Allstate’s unique business needs. “We extended a user’s identity to capture additional details, such as which channels a producer is associated with or the relationship between a producer and an assistant,” says Emily Stephenson, a Solution Development Consultant at Avanade. “This provided the ability to apply more granular logic in making security decisions. In the past, we would have needed to write all this code from scratch. With the .NET Framework, we just extended what was already there to add a few more attributes.”

## Implementing the User Interface and Business Logic

Business logic implementation began in phase two, when several more developers were brought on board. During this 10-week period, the technical architecture team finished coding the system services, user interface (UI) designers began creating Web pages, and the development team implemented the four most difficult business functions.

By phase three, an 8-week period, the technical architecture team had completed coding and testing all system services. The UI team continued building Web pages, and the development team added 40 more business functions. In phase four, the final nine weeks before launch, an additional 40 functions were added. At peak staffing, Allstate had 45 developers working on the project, with another 40 people in testing and other support roles. “Developers were so productive they were typically ahead of their project plan and were able to help out in other ways,” says Rice.

## Test and Debug

Developers achieved code-complete on June 21, 2002. “We achieved bug convergence [when the number of closed bugs surpasses the number of open bugs] far sooner than expected,” says Sell. “All low-level plumbing was provided by the .NET Framework, which meant that we had very few structural issues to fix. Programming against the .NET Framework also meant that all code was type-safe and eliminated the need to worry about memory leaks. When debugging was required, stepping through the code and even across tiers was very easy. Visual Studio .NET provides a vastly improved and fully integrated debugging environment.”

## Production Rollout

While developers were debugging the application, other teams trained call center representatives and built out the production hardware infrastructure. As soon as the production environment was ready, each build was propagated to it using simple XCOPY scripts and tested as if the solution were live—an approach that ensured there would be no surprises at launch. In mid-July, the site was switched on and made available to a limited group of producers. AccessAllstate.com opened for all producers on July 30, 2002. “I’ve never felt more confident about an application going into production,” says Sell. “Even though the entire project took just seven months, it was feature-complete and rock-solid when it went out the door.”

# Application Architecture

Allstate’s requirements for uncompromised flexibility, scalability, and security pointed to a multi-tiered architecture, with the functionality in the presentation, business logic, and integration tiers fully abstracted to maximize future extensibility and facilitate code reuse. To maximize availability, each tier is load-balanced and consists of two or more servers performing identical roles.

## Web Tier

The Web tier of AccessAllstate.com resides on four two-processor Compaq ProLiant DL380 G2 servers running the Microsoft Windows® 2000 Advanced Server operating system with Microsoft Internet Information Services (IIS) 5.0 and the .NET Framework. Over the course of the project, a team of six UI developers used the Web Forms designer in Visual Studio .NET to create the solution’s 520 ASP.NET pages. “The best thing about ASP.NET is that it enables total separation between the code and the user interface,” says Sell. “We get the productivity benefits of a forms-based environment along with the flexibility benefits of true object-oriented programming. To build a Web page, all you need to do is drag a few Web Forms controls onto a page and set their properties. All data validation, page permissions (using forms-based declarative security), and access into the application tier are managed by the code behind each page.”

Figure 3: ASP.NET enabled Allstate to achieve complete separation between the application’s code and user interface.

Session state management for the Web tier is provided automatically by ASP.NET, with the data stored in an active-passive database cluster consisting of two four-processor Compaq ProLiant DL580 servers running Microsoft SQL Server™ 2000 Enterprise Edition and Windows 2000 Advanced Server. The cluster resides in the demilitarized zone along with the Web servers, and shares a storage area network with the solution’s operational data store (ODS). “ASP.NET provides great support for state management across a Web farm—functionality that under ASP required a highly skilled developer to implement,” says Sell. “Adding one line to the web.config file directs ASP.NET to store all session data in a SQL Server database. ASP.NET even includes the scripts required to build the SQL Server tables and stored procedures. The entire process couldn’t be simpler, and it saves having to send session data back down to the browser to maintain a stateless Web farm.”

All calls from the Web tier into the solution’s business logic pass through an emissary, which is a C# assembly that abstracts the interface into the application tier. The emissary uses the remoting functionality in the .NET Framework  to serialize the objects passed to it and sends the objects on to the application tier, using the Hypertext Transfer Protocol (HTTP) Channel with the binary formatter. On the application tier, an executant implemented as an ASP.NET page with C# code behind it receives the HTTP post, rebuilds the object (along with the user’s security credentials), checks the user’s authentication status, and calls the intended business function. “With .NET remoting, developers don’t need to worry about the fact that the business logic resides in a separate tier—it’s completely transparent,” says Rice.

## Application Tier

The application tier resides on two four-processor Compaq ProLiant DL580 servers running Windows 2000 Advanced Server with IIS 5.0, the .NET Framework, and Microsoft BizTalk® Server 2002. When a business component residing in the application tier is called by the executant, the component executes the business function and passes the resultant object back to the executant, which in turn uses the remoting functionality in the .NET Framework to serialize the object and generate an HTTP response that passes the object back to the Web tier.

Figure 4: In the application tier, BizTalk Server 2002 translates messages in Allstate’s standard
 XML schemas to the proprietary XML formats required by each J2EE application connector.

Components that need to read or write data to execute a business function can go to two places: directly to the ODS or through the integration tier to a policy management system. If a component needs access to data residing in a mainframe, the component creates an XML message and passes it to BizTalk Server 2002. BizTalk Server translates the XML message to the proprietary XML format required by the application connector in the integration tier, logs the message, and passes it on to an integration broker (a C# component) that in turn sends the XML message to the integration tier using an HTTP post. “BizTalk Server is perfect for the synchronous management and transformation of XML messages,” says Sell. “Its graphical mapping tools made creating the hundreds of XSLT transformations that we required a simple task.”

In the case of Transcend, Allstate’s UNIX-based annuity management system, the business logic components use the COM interop feature of the .NET Framework to access a COM component that communicates with a brokering program running on the UNIX host over straight IP socket calls. COM interop is also used to integrate with Code-1, an address lookup and validation application running on a remote UNIX host—again through a COM component that runs on the application tier and communicates directly with the remote host.

## Integration Tier

The integration tier, which manages all access to the policy management systems, resides on a pair of four-processor Compaq ProLiant DL580 servers running Windows 2000 Advanced Server with IIS 5.0, IBM WebSphere, and the J2EE-based application connectors. The specific J2EE connectors that Allstate used to integrate with its back-end systems include:

- IBM Host Publisher, a screen-scrape utility for 3270 and 5250 applications, which communicates with Allstate’s Life/70 and ATLAS policy management systems.

- Cyberlife XML Server, which communicates with Allstate’s two Cyberlife policy management systems.

- The IBM OnDemand Web Enablement Kit, which communicates with IBM’s Content Manager OnDemand application running under the Microsoft Windows NT® Server operating system and DB2.

Each J2EE servlet has its own URL within IIS 5.0. When the integration tier receives a post from the application tier, IIS 5.0 passes the XML message contained in the post to the appropriate J2EE servlet running under WebSphere. The servlet communicates with its corresponding host system, retrieves the required data or performs the required transaction, and returns an XML file to IIS 5.0 for transmittal back to the application tier. In addition to the J2EE host connectors, the integration tier runs a J2EE servlet from Xenos that translates proprietary IBM Advanced Function Printing (AFP) files to Adobe Portable Document Format (PDF) for viewing in a Web browser.

Figure 5: .NET technologies integrate with J2EE application connectors through an XML-based interface.

## Operational Data Store

To maximize system responsiveness and reduce the load placed on the host systems, a large amount of data is aggregated in the ODS, which resides on an active-active cluster of two eight-processor Compaq ProLiant DL760 servers. When a business component requires data residing in the ODS, the component uses a common system service that accesses the database server through the SQL Server Managed Provider. Every night, the ODS is refreshed through 27 batch feeds from the various policy management systems. SQL Server Data Transformation Services is used to parse the files sent by the host systems and load the information into the ODS. “Having an ODS improves responsiveness by enabling the aggregation of commonly needed data—a producer’s book of business can span all five policy management systems,” says Rice. “Our host systems aren’t up 24 hours a day, seven days a week, so the ODS provides a way for producers to get information when the host systems are offline.”

The ODS stores basic information on each producer, the channels that producer operates in, the status of his or her pending policies across all host systems, aggregated commission reports, and so on. The ODS also contains a master ID for every producer, along with how each master ID maps to the unique producer IDs for each host system. “Visual Studio .NET and ADO.NET make the process of pulling an entire data set out of the ODS and using it to populate a grid control on an ASP.NET page a one-minute task for even an entry-level developer,” says Sell.

# For More Information

For more information about Microsoft products and services, call the Microsoft Sales Information Center at (800) 426-9400. In Canada, call the Microsoft Canada Information Centre at (877) 568-2495. Customers who are deaf or hard-of-hearing can reach Microsoft text telephone (TTY/TDD) services at (800) 892-5234 in the United States or (905) 568-9641 in Canada. Outside the 50 United States and Canada, please contact your local Microsoft subsidiary. To access information using the World Wide Web, go to: 
http://www.microsoft.com/

For more information about Avanade products and services, visit the Web site at:
http://www.avanade.com/

For more information about Allstate products and services, visit the Web site at: 
http://www.allstate.com/

© 2003 Microsoft Corporation. All rights reserved.

This case study is for informational purposes only. MICROSOFT MAKES NO WARRANTIES, EXPRESS OR IMPLIED, IN THIS SUMMARY.

Microsoft, BizTalk, IntelliSense, the .NET logo, Visual Studio, the Visual Studio logo, Windows, and Windows NT are either registered trademarks or trademarks of Microsoft Corporation in the United States and/or other countries. The names of actual companies and products mentioned herein may be the trademarks of their respective owners.

# Text boxes

#### Microsoft .NET Customer Solution

Solution Overview

Customer Profile

The Allstate Corporation is the nation’s largest publicly held personal lines insurer.

Business Situation

Allstate wanted to extend its policy management systems for access over the Internet.

Solution

Allstate used Microsoft® Visual Studio® .NET and the .NET Framework to build a solution that integrates .NET technologies with J2EE and existing mainframe applications.

Benefits

Rapid time to market

Lower call and service center costs

Decreased mailing costs

Extensible for system-to-system integration or mobile device support

Significant increase in developer productivity

200 to 300 percent greater Web server performance

Software and Services

Microsoft Windows® 2000 Advanced Server with Internet Information Services (IIS) 5.0

Microsoft Visual Studio .NET

Microsoft .NET Framework

Microsoft SQL ServerTM 2000 Enterprise Edition

Microsoft BizTalk® Server 2002

Microsoft Consulting Services

Hardware

Four Compaq ProLiant DL380 G2 two-processor servers

Six Compaq ProLiant DL580 four-processor servers

Two Compaq ProLiant DL760 eight-processor servers

Hitachi Lightning 9000 storage area network

Partner

Avanade

“There were a number of people who asked why we didn’t just write it all in J2EE, so we spent a lot of time looking at the pros and cons of both technologies.  We landed on .NET because we felt that it was where we needed to be in the future.”

Patricia Coffey

Vice President of Technology

Allstate Financial

“Real strategic value comes from being able to combine and extend the functionality of our host systems to build solutions that meet new business needs. This is an area where .NET far surpasses J2EE.”

Kevin Rice

Enterprise Architect

Allstate Corporation

“Microsoft .NET has exceeded our expectations in terms of stability, performance, and productivity.”

Cathleen Halliburton

Director of Technology

Allstate Financial

“With Visual Studio .NET features like IntelliSense technology and Dynamic Help, I was able to come up to speed on the .NET Framework very quickly. It soon became clear that the extensive prebuilt plumbing in the .NET Framework would significantly increase our productivity.”

Kevin Rice

Enterprise Architect

Allstate Corporation

“In every test we performed, ASP.NET delivered a 200 to 300 percent improvement over ASP. The scalability, performance, and reliability gains provided by .NET are incredible.”

Kevin Rice

Enterprise Architect

Allstate Corporation

“The best thing about ASP.NET is that it enables complete separation between the code and the user interface. We get the productivity benefits of a forms-based environment along with the flexibility benefits of true object-oriented programming.”

Clark Sell

Development Lead

Allstate Financial

“BizTalk Server is perfect for the synchronous management and transformation of XML messages. Its graphical mapping tools made creating the hundreds of XSLT transformations that we required a simple task.”

Clark Sell

Development Lead

Allstate Financial

“I’ve never felt more confident about an application going into production. Even though the entire project took just seven months, it was feature-complete and rock-solid when it went out the door.”

Clark Sell

Development Lead

Allstate Financial

“Visual Studio .NET and ADO.NET make the process of pulling an entire data set out of the ODS and using it to populate a grid control on an ASP.NET page a one-minute task for even an entry-level developer.”

Clark Sell

Development Lead

Allstate Financial

The Microsoft .NET Framework is an integral Windows® component that supports building and running the next generation of applications and XML Web services.

For more information about the .NET Framework, go to:
http://msdn.microsoft.com/netframework/

Microsoft Visual Studio .NET is the rapid application development (RAD) tool for building next-generation Web applications and XML Web services. Visual Studio .NET empowers developers to rapidly design broad-reach Web applications for any device and any platform. In addition, Visual Studio .NET is fully integrated with the .NET Framework, providing support for multiple programming languages and automatically handling many common programming tasks, freeing developers to rapidly create Web applications using their language of choice. Visual Studio .NET includes a single integrated development environment with RAD features for building Web applications and middle-tier business logic, and RAD XML designers for working with data.

For more information about Visual Studio .NET, go to: 
http://www.visualstudio.net/

To acquire Visual Studio .NET, please see your reseller or go to: 
http://shop.microsoft.com/devtools/default.asp

Microsoft Visual Studio is at the heart of MSDN® Subscriptions, a premier software service that provides developers with the latest development tools and technologies.

To learn more about MSDN Subscriptions, go to:
http://msdn.microsoft.com/subscriptions/prodinfo/overview.asp